**Attachment D - Anticipated Segment Construction Dates**

Below are the anticipated start dates MCNC anticipates construction can begin based on contract execution and permit receipt.  Respondents should provide an estimated completion date that is no later than April 30, 2025.

|  | **Segment** | **Probable Start Date** | **Contractors Committed Date for Construction Completion** |
| --- | --- | --- | --- |
|  | Winston-Salem to Salisbury | **May 6, 2024** |  |
|  | Salisbury to Albemarle | **May 6, 2024** |  |
|  | Sanford to Fayetteville | **May 6, 2024** |  |
|  | Fayetteville to Kenansville  | **May 6, 2024** |  |
|  | Kenansville to Jacksonville | **May 6, 2024** |  |
|  |  |  |  |